Health Hearts at Home
Software Project Management Plan (SPMP)

Prepared by: (Mohannad, Sharaf, Yazan)
Version: 1.0
Date: 2025-11-19

A phone application to support caregivers of children with congenital heart disease (CHD) tutorials, hospital contacts, caregiver support and measurement tracking.

Contents

Software Project Management Plan (SPMP)	3

1 Overview	3

1.1 Project summary	3

1.2 Assumptions and constraints	3

1.3 Project deliverables	4

1.4 Schedule & budget summary (high level)	4

2 References	4

3 Definitions, acronyms, abbreviations	4

4 Project organization	4

4.1 External interfaces	4

4.2 Internal structure	5

4.3 Roles & responsibilities	5

5 Managerial process plans	5

5.1 Start-up plan	5

5.2 Work plan	6

5.3 Control plan	8

5.4 Risk management plan	9

5.5 Closeout plan	9

6 Technical process plans	9

6.1 Process model	9

6.2 Methods, tools, techniques	9

6.3 Infrastructure plan	10

6.4 Product acceptance plan	10

7 Supporting process plans	10

7.1 Configuration management plan	10

7.2 Verification and validation plan	10

7.3 Documentation plan	10

Deliverables:	10

7.4 Quality assurance plan	11

7.5 Reviews and audits	11

7.6 Problem resolution plan	11

7.7 Subcontractor management plan	11

7.8 Process improvement plan	11

8 Additional plans	11

Data privacy & compliance (summary)	11

# Software Project Management Plan (SPMP)

Project: Health Hearts at Home — Mobile App for CHD Caregivers

This SPMP follows the IEEE Std 1058-1998 structure. Key functional scope and background taken from the project SRS.

## 1 Overview

### 1.1 Project summary

Purpose: Build the first IOS/Android release of Health Hearts at Home — an app to support caregivers of children with congenital heart disease (CHD) by providing tutorials, hospital contacts, caregiver support, and many other features.

### Primary objectives

- Deliver a stable app implementing the SRS core features (homepage, tutorials in English/Arabic, hospital & contact information, caregiver support sections, Track Your Child data logging and CSV export).

- Deploy a backend to store user/child profiles and measurements and serve content (tutorials/videos/metadata).

- Provide admin capability (basic) for uploading/editing tutorials.

- Produce documentation and an acceptance test suite.

### 1.2 Assumptions and constraints

- We will handle both IOS and Android at the same time.

- Team of 3 (roles listed below) will perform development and QA.

- Budget available: purchase/operate one serve.                                                                              User-provided content such as videos will be supplied by the client or stakeholders.

- No external subcontractors.

### 1.3 Project deliverables

- Functional app meeting SRS core features.

- Backend API and database deployed on chosen server.

- Admin interface for content management.

- Test plan, test reports, and acceptance criteria.

- User guide and admin guide.

### 1.4 Schedule & budget summary (high level)

Deliverable timeline (milestones) and budget items are in Sections 5.2 and 5.2.4. This SPMP proposes a phased schedule (design → implementation → test → release). See WBS and milestones below.

## 2 References

- SRS_CHD-V1.0 (project requirements).

- SPMP Template — IEEE Std 1058-1998.

## 3 Definitions, acronyms, abbreviations

- CHD: Congenital Heart Disease

- PHI: Protected Health Information

- API: Application Programming Interface

- CMS: Content Management System

- Android Studio: https://developer.android.com/studio

- Flutter: https://flutter.dev/

- Github: https://github.com/

## 4 Project organization

### 4.1 External interfaces

- Client representatives / hospital staff — content approvers and domain experts.

- App Store review process required for iOS release.

- Optional: CDN or video hosting provider if media streaming is required

### 4.2 Internal structure

Team of 3.

### 4.3 Roles & responsibilities

Mohannad Rababah — Team Leader, Backend & Database Lead

- Overall project management and reporting.

- Backend API design and implementation.

- Database schema, migrations, deployment, and server administration.

- Integration and release coordination.

Sharaf Makahleh — Graphic Designer & Frontend Developer

- App UI/UX, asset design, iOS views implementation.

- Assist with frontend integration to backend APIs.

- Produce design assets for App Store listing.

Yazan Nayfeh — Frontend Developer

- iOS screens, localizations (English/Arabic), UI logic.

- Work with Sharaf on responsive layouts and RTL support.

- Implement Track-Your-Child UI, charts, CSV export view.

Team will share QA responsibilities.

The overall responsibilities may be updated based on the load that we see at the development phase.

## 5 Managerial process plans

### 5.1 Start-up plan

#### 5.1.1 Estimation plan

Estimation method: expert judgement by team lead + decomposition into work items (WBS). Estimates captured per task in the work plan (Section 5.2.1). Estimates include buffer for integration and App Store review.

#### 5.1.2 Staffing plan

- Core team of 3 as described. No additional hires for v1.0.

- If needed, cross-train for redundancy (e.g., Mohannad trains Sharaf/Yazan on basic API calls; frontend devs learn simple DB query flows for debugging).

#### 5.1.3 Resource acquisition plan

- Acquire a single server (cloud VPS or equivalent) to host backend + database. Options and estimated costs below (see 5.2.4 Budget Allocation).

- Tools: GitHub (code repo), issue tracker (GitHub Issues), CI (GitHub Actions or similar), Slack/WhatsApp for communications (team choice), Figma (design assets) or shared drive for media.

#### 5.1.4 Project staff training plan

- Short onboarding session (1–2 hours) to align on coding standards, repository layout, pull request process, and localization approach (Arabic RTL).

- Mohannad to provide a 1-hour walkthrough of the API for frontend developers.

### 5.2 Work plan

#### 5.2.1 Work activities (WBS - top level)

1. Project setup & design

- Project kickoff, tool setup, repo, CI.

- UI design / assets (Sharaf).

- API design & DB schema (Mohannad).

2. Core backend implementation

- Authentication, child profile, measurements API, content API.

3. iOS frontend implementation

- Homepage, Tutorials, Track Your Child, Hospital info, Settings (language toggle).

4. Admin interface (basic)

- Web-based or API endpoints with admin credentials for content upload.

5. Integration & testing

- Unit tests, integration tests, V&V test cases.

6. Pre-release & App Store submission

- Create listing, testflight distribution, final QA.

7. Release & closeout

- Deploy backend to server, publish to App Store (or submit to the client for their App Store account), handover docs.

#### 5.2.2 Schedule allocation (milestones)

(Use this as a baseline schedule to break into sprint-sized tasks.)

1 - Project kickoff & environment setup — Week 0

2 - Design & API spec complete — Week 1–2

3 - Backend core implemented (auth, child profile, measurements) — Week 3–4

4 - Frontend core screens implemented — Week 4–7

5 - Admin interface + integrations — Week 6–8

6 - System testing & fixes — Week 7–9

7 - Pre-release, App Store submission — Week 9–10

8 - Release & project closeout — Week 10–11

The above is the project schedule baseline. Each milestone will have a checklist of acceptance criteria and assigned owners.

#### 5.2.3 Resource allocation

- Backend/server: Mohannad (lead), part-time support from frontend for API integration testing.

- Frontend (iOS): Sharaf (UI/graphics + implementation) and Yazan (screens + localization).

- QA: All members share testing duties; final sign-off by Mohannad.

#### 5.2.4 Budget allocation (expectation: one server)

User stated budget expectation: a server.

## Recommended minimal budget items (estimates):

## - Server (backend + DB) — three options:

- Option A: Small VPS (suitable for development/testing / small user base) — estimate: $5–15 / month (or equivalent in local currency). Good for early staging and testing.

- Option B: Managed cloud instance (recommended for production, with backups) — estimate: $25–100 / month depending on provider and resources (CPU/RAM/managed DB). Choose based on expected load.

- Option C: Autoscaling cloud setup + CDN (if you host videos) — estimate: $100+ / month (for media-heavy production).

- Domain name — approx. $10–20 / year.

- SSL — free via Let's Encrypt (no cost) or paid certificate if required.

- Backup storage / CDN (optional, if serving videos) — variable; small initial budget recommended ($5–20 / month).

Recommendation: Start with Option A or B depending on whether the app is for internal testing or a public pilot. Add a contingency (10–20% of chosen server budget) for initial months.

### 5.3 Control plan

#### 5.3.1 Requirements control plan

- Use the SRS as the baseline. Changes require a documented change request (owner, rationale, impact on schedule/cost). Team lead reviews and approves. Major scope changes require client approval.

#### 5.3.2 Schedule control plan

- Weekly status meetings; track progress vs milestone using GitHub Issues and a simple burndown / milestone board. Variance >15% escalated to the team lead.

#### 5.3.3 Budget control plan

- Monthly review of server costs and any third-party costs. Any spend beyond approved server budget requires team approval.

#### 5.3.4 Quality control plan

- Code reviews mandatory for all pull requests (at least one reviewer).

- Automated unit tests where feasible; key API endpoints must have integration tests.

- Acceptance testing per test plan (see Section 7.2) before release.

#### 5.3.5 Reporting plan

## - Weekly status report (short) from team lead to stakeholders summarizing:

- Completed tasks, in-progress tasks, blockers, risks, budget status.

- Ad-hoc reports for critical issues.

#### 5.3.6 Metrics collection plan

## Track:

- Velocity (story points or task-completion count per week).

- Number of open defects by severity.

- Time to close defects.

- API uptime (post-deployment), response time percentiles.

- App crash rate (post-release).

### 5.4 Risk management plan

(Top risks, probability, impact, mitigation)

1. App Store rejection — Prob: Medium; Impact: High.

Mitigation: Follow Apple guidelines, test thoroughly, prepare app store metadata and screenshots, allow buffer for re-submission.

2. Delay supplying translations/media by client — Prob: Medium; Impact: Medium.

Mitigation: Accept content incrementally; use placeholders and allow late content upload through admin interface.

3. Server downtime/data loss — Prob: Low–Medium; Impact: High.

Mitigation: Use managed backup, enable automatic daily backups, allow restore testing.

4. Scope creep — Prob: Medium; Impact: High.

Mitigation: Enforce change control; freeze scope for release candidate.

5. Security/PHI concerns — Prob: Low–Medium; Impact: High.

Mitigation: Encrypt data in transit (TLS 1.2+) and at rest; limit stored PHI; document privacy policy and consent flows.

6. Team availability conflicts — Prob: Low–Medium; Impact: Medium.

Mitigation: Cross-training, regular updates, maintain clear task ownership.

### 5.5 Closeout plan

- Ensure all deliverables are handed over (code repo, deployment scripts, documentation).

- Create maintenance handover document: server credentials, backup schedule, known issues.

- Final project retrospective and lessons learned.

## 6 Technical process plans

### 6.1 Process model

- Iterative / Agile approach: short cycles (1–2 week iterations), continuous integration, prioritize core features for first release per SRS. Use issue tracking and regular standups to maximize team synergy and stay up to date.

### 6.2 Methods, tools, techniques

- Backend: RESTful API (e.g., Node.js) + PostgreSQL.

- Frontend: Flutter Framework will be used to develop the application, which allows for a cross-platform app. Use Visual Studio Code or/and Android Studio with flutter plugins.

- Version control: Git (GitHub).

- CI/CD: GitHub Actions for automated builds and tests.

- Issue tracking & docs: GitHub Issues + Markdown docs in repo. Use Figma (or equivalent) for UI assets.

### 6.3 Infrastructure plan

- One server to host backend + database.

### 6.4 Product acceptance plan

- Final acceptance requires all the high-priority SRS items implemented and passing the acceptance tests.

## 7 Supporting process plans

### 7.1 Configuration management plan

- All source code in GitHub repo; use feature branches and pull requests.

- Tag releases (e.g., v1.0-release).

- Store build artifacts and deployment scripts in repository.

- Database migrations tracked in version control (e.g., Flyway, Alembic).

### 7.2 Verification and validation plan

- Unit tests for core backend logic.

- Integration tests for API endpoints.

- UI tests for critical user flows (login, add measurement, play tutorial).

- Manual acceptance tests per acceptance test suite.

- Test results logged and tracked; critical defects must be resolved before release.

### 7.3 Documentation plan

## Deliverables:

- Developer README (setup, environment variables).

- API documentation (OpenAPI or README reference).

- Admin guide (uploading content, managing users).

- User guide (basic app usage).

- Release notes.

### 7.4 Quality assurance plan

- QA cycles at end of each major milestone with reference to the SRS.

- Use checklists for Apple App Store/Google Play Store review readiness.

- Track defects in GitHub issues with severity and owner.

### 7.5 Reviews and audits

- Peer code reviews required for all PRs to ensure quality.

- Design review after UI prototype complete.

- Security review before deployment to verify basic security key points are valid.

### 7.6 Problem resolution plan

- Log issue in tracker with steps to reproduce. Priority classification and owner assigned. Critical issues escalated to team lead.

### 7.7 Subcontractor management plan

- no subcontractors planned.

### 7.8 Process improvement plan

- After each release or major milestone, hold a quick retrospective to capture what to improve and document it properly.

- Document process updates and share.

- Regular check-up and review of the code after the first release to maintain a clean code and find area where improvement is possible.

## 8 Additional plans

### Data privacy & compliance (summary)

- Treat sensitive information carefully. Design system to encrypt sensitive fields at rest and use TLS in transit. Include a privacy/consent screen on first launch for storing child health data. If PHI/regulatory concerns apply in target jurisdiction, escalate for legal review (e.g., HIPAA for US).

Budget Summary

| Item | Estimate (USD) |
| --- | --- |
| Server (VPS) | $5–15 / month |
| Domain name | $10–20 / year |